## Slide 1: UGV Design

## Slide 2: Why design the frame from scratch?
Using an existing base will require require a lot of modification
Modified Shopping cart
Modified Trolley

## Slide 3: Why design the frame from scratch? (Continued)
The effort required to make modifications will approximately be the same designing the frame from scratch
More freedom in the design process
Flexibility to add components/features later down the line
Making the frame from scratch would assure 100% reproducibility

## Slide 4: Components and Budget (Rough Calculation)
 | Item | Quantity | Price per item (Rs)
1 | Hub Wheel Motor + Motor Controller | 4 | 12,000
2 | Car Frame | 1 | 20,000
3 | Battery | 1 | 14,000
4 | Arduino Mega | 1 | 1200
 |  |  | Total = 83200

## Slide 5: Project Division
The project will be divided in a total of 5 parts
Implementation of high level algorithms
Computer Vision
Slam
Synchronization with a drone for a complex task
Milestone 5
Configuring the electronics
Setting up power supply
Configuring the motor controllers
Designing the circuits as needed
Milestone 2
Design and Fabrication of the car
CAD design
Stress Analysis
Frame Assembly
Fitting the motors
Milestone 1
Implementing low level control
Making a low level API for the control
Establishing tethered control
Establishing untethered control
Establishing RC control
Milestone 3
Fine tuning the motion
Applying a pid loop to achieve precise motion
Applying Sensor fusion techniques to combine and extract the relevant data from the sensors
Milestone 4

## Slide 6: Timeline
Milestones 1-4 will take up a total of 2 months
 | Description | Duration
Milestone 1 | Designing and Fabrication | 1 month
Milestone 2 | Configuring the Electronics | 10 Days
Milestone 3 | Implementation of Low level control | 10 days
Milestone 4 | Fine tuning of motion | 10 days

## Slide 7: Is the project feasible in my opinion?
The project is achievable within a span of 2 months given the availability of
  Relevant Manpower
  Relevant tools
  Components